Dalil Verify

Budget and Resourcing Note — Verifier Only

v1.0  |  16 Mar 2026  |  Confidential

# 1) Budget Philosophy

This product’s cost is driven less by UI and more by trust operations: source governance, evaluation, review workflow, and reliability. Budgeting must explicitly fund those functions.

# 2) Key Assumptions (Adjustable)

| Assumption | Default | Notes |
| --- | --- | --- |
| Pilot duration | 8 weeks | Can run 4 weeks ultra-lean or extend to 12 weeks. |
| Pilot users | 50–300 | High-signal cohort first (admins/moderators). |
| Languages | Arabic + English | Urdu optional later based on audience. |
| Corpus (pilot) | Quran + Bukhari + Muslim | Expand only after KPI gates. |
| Serving model | API-based LLM + hybrid retrieval | Can be swapped; design is model-agnostic. |

# 3) Minimal Team (Lean Pilot)

| Role | Effort | Why needed |
| --- | --- | --- |
| AI/Backend Engineer | Full-time | Ingestion, retrieval, verifier logic, logging. |
| Product Owner | Part-time | Scope discipline, labels, messaging, prioritization. |
| Reviewer (Scholar/SME) | Part-time | Dispute review, boundary language, high-risk cases. |
| Ops/Trust & Safety | Part-time | Abuse handling, incident response, queue triage. |

# 4) Recommended Team (Production Path)

| Role | When | Reason |
| --- | --- | --- |
| 2nd Engineer / Platform | After pilot success | Reliability, scaling, admin tooling. |
| QA/Evaluation Owner | After pilot week 2–3 | Benchmarking, regression gates, test expansion. |
| Community/Comms Lead | Before public launch | Messaging, backlash prevention, stakeholder alignment. |

# 5) Cost Drivers

LLM inference (verification classification and response assembly).

Search infrastructure (lexical + vector).

Logging and storage (queries, evidence, replay capability).

Human review time (disputes, corrections, source approvals).

Licensing costs for certain translations/editions (if required for production).

# 6) Budget Scenarios (Use Ranges)

Exact numbers depend on vendor pricing, traffic, and licensing. Use ranges and update after pilot telemetry.

| Scenario | What it includes | Notes |
| --- | --- | --- |
| Lean MVP (4 weeks) | Verifier only, 2–3 sources, internal testers | Lowest cost; highest learning per week. |
| Pilot (8–12 weeks) | Verifier + governance + evaluation + review queue | Recommended for sponsor confidence. |
| Production (6 months) | Hardened infra, multilingual expansion, admin plans | Requires governance maturity and QA. |

# 7) Sponsor/Partner Ask

Approve pilot access and distribution to selected cohorts.

Provide a legal review path for licensing decisions.

Assign a moderation/contact owner for incident escalations.

Align on public messaging and disclaimers.

# 8) Ask Engine Resourcing Position (Controlled Follow‑On)

The ask engine should be treated as a follow-on workstream. A public ask-engine release increases evaluation burden, governance load, and reputational exposure compared with verifier-only delivery.

Recommended operating model: fund verifier-first pilot; approve ask-engine expansion only after gate criteria are met.

A bounded ask prototype may be built by the same engineer, but public release requires stronger reviewer and QA capacity.