Dalil Verify

Pilot Proposal — Verifier Only

v1.0  |  16 Mar 2026  |  Confidential

# 1) Pilot Objective

Validate that a verifier-first product can reduce misinformation spread and moderation load by accurately matching forwarded claims to a controlled Islamic corpus with citations, wording diffs, and disciplined abstention.

# 2) Pilot Scope (In / Out)

In scope:

Paste-to-verify workflow with four result labels.

Controlled initial corpus lane (Quran + selected hadith collections).

Citations, snippets, and wording-difference highlighting.

Feedback and dispute workflow (flag queue).

Pilot analytics (usage, label distribution, dispute rate).

Out of scope:

Open-ended Q&A beyond verification (ask engine).

Fatwa/ruling issuance or case-specific advice.

OCR ingestion of scanned books.

Unbounded corpus expansion or user-uploaded sources.

# 3) Proposed Pilot Population

Target a high-signal user cohort first. This increases learning while minimizing reputational blast radius.

Community moderators and group admins (primary).

Teachers / study circle leads (secondary).

A small general user cohort (optional, after week 2).

# 4) Pilot Timeline (4–8 Weeks)

| Week | Deliverables |
| --- | --- |
| 1 | Deploy verifier MVP to private alpha; run gold tests; fix false positives. |
| 2 | Enable pilot cohort; add dispute queue; publish scope disclaimer + source list. |
| 3–4 | Iterate on retrieval, wording diff UX, confidence calibration; monitor disputes. |
| 5–6 (optional) | Expand cohort; add one tafsir lane only if verifier KPIs are stable. |
| 7–8 (optional) | Prepare launch decision memo: go/no-go, corpus expansion plan, resourcing. |

# 5) Success Metrics (Launch Gates)

| Metric | Target (pilot gate) | Notes |
| --- | --- | --- |
| Invented citations | 0 tolerated | Any invented reference is a hard stop. |
| False-positive ‘Verified’ | Very low | Prioritize precision over recall early. |
| Abstention behavior | Stable | Refuse rulings and low-evidence cases consistently. |
| Dispute rate | Track + trend down | Dispute queue volume and resolution time matter. |
| User value | Positive | Admins report time saved and confidence to approve/reject forwards. |

# 6) Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Pilot Sponsor (Platform/Company) | Provide access to pilot cohort; ensure comms alignment; approve pilot messaging. |
| Product Owner | Own scope, labels, refusal rules; sign off changes. |
| AI/Backend Engineer | Ingestion, retrieval, verifier logic, logging, monitoring. |
| Reviewer (Scholar/SME) | Review disputed cases; advise on labeling and boundary language. |
| Trust & Safety/Ops | Moderation policies, abuse handling, incident response. |

# 7) Communications Plan

Show the corpus list prominently; disclose what is excluded.

Explain that the verifier checks presence/wording/citation accuracy, not personal rulings.

Provide a correction mechanism and commit to visible fixes when errors are found.

# 8) Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Public challenge to a result | Publish transparent boundaries; keep correction log; route disputes to reviewer. |
| Source licensing uncertainty | Prototype-only lane for risky sources until rights confirmed; track in governance register. |
| Users expect fatwas | Refusal templates + escalation guidance; UX signposting. |
| Poor OCR/text quality | Avoid OCR in pilot; only ingest clean digital text. |

# 9) Exit Criteria & Next Decision

At pilot end, produce a decision memo with KPI outcomes, top failure modes, required changes, and a go/no-go recommendation for broader rollout.

# 10) Ask Engine Positioning During Pilot

The pilot remains verifier-led. The ask engine is included in the broader program vision but is not a primary pilot commitment unless explicitly approved.

## Allowed pilot approach (if enabled)

Internal-only testing or tightly limited cohort access.

Safe use cases only: reference recovery, verse-linked tafsir summaries, citation-first responses.

Hard refusals for rulings/fatwas and case-specific advice.

## Gate to expand beyond pilot

Verifier KPIs achieved (precision-first).

Stable abstention and refusal behavior.

Reviewer workflow operational with tracked corrections.