Dalil Verify

Trust and Governance Framework — Verifier Only

v1.0  |  16 Mar 2026  |  Confidential

# 1) Governance Principles

Evidence first: no answer or label without retrievable evidence.

Transparency: show corpus scope, citations, snippets, and wording differences.

Discipline: abstain when weak; never bluff.

Change control: sources and policies are versioned and auditable.

Human accountability: disputed outputs have an owner and SLA.

# 2) Roles and Decision Rights

| Role | Decision rights | Accountabilities |
| --- | --- | --- |
| Product Owner | Final say on scope, labels, UX messaging | Keeps product within verifier boundaries |
| Source Steward | Approves source ingestion readiness | Edition selection, metadata completeness, licensing checks |
| Reviewer (Scholar/SME) | Advises on boundary language and disputed cases | Reviews disputes; flags theological risk |
| Trust & Safety Lead | Sets refusal and abuse policy | Moderation rules; escalation; incident response |
| Engineering Lead | Owns implementation correctness | Retrieval integrity, citation assembly, logging, monitoring |

# 3) Source Onboarding & Change Control

| Step | Requirement |
| --- | --- |
| 1. Intake | Source submitted with provenance, edition, language, and intended usage. |
| 2. Licensing check | Confirm permitted use for indexing/display; if uncertain → prototype-only lane. |
| 3. Text quality gate | No OCR unless reviewed; validate against known references; checksum stored. |
| 4. Metadata gate | Canonical citation format defined; IDs and cross-links present. |
| 5. Evaluation gate | Run gold tests + targeted tests; confirm no regression. |
| 6. Approval | Source Steward + Product Owner sign-off; version recorded. |
| 7. Release | Deploy to production corpus with changelog entry. |

# 4) Dispute and Correction Workflow

Every result card includes ‘Report issue’.

Flags enter a queue with category (wrong citation / wording mismatch / unsafe overreach / missing source).

Review SLA: define response time for high-risk disputes (e.g., 24–72 hours).

Corrections are logged with version, reason, and change owner.

If a public dispute occurs, respond with evidence, scope disclosure, and correction log reference.

# 5) Refusal and Safety Policy (Verifier Only)

Refuse personal rulings/fatwas and case-specific advice.

Refuse takfir-style or sectarian ranking prompts; offer neutral source display if within corpus and safe.

Refuse extremist/violent operational use; provide safety messaging as required.

Abstain when evidence is insufficient or input is too noisy.

# 6) Auditability & Logging

Log query, normalized text, retrieval candidates, selected evidence, label, confidence, and template used.

Store corpus version and source version used for each result.

Retain a correction log with diffs and approvals.

Provide an internal ‘replay’ tool to reproduce any output given the same corpus version.

# 7) Public Transparency (Recommended)

Publish the list of included sources and their versions.

Publish what ‘Verified’ and ‘Not verified’ mean (and do not mean).

Publish a clear statement that this is not a scholar replacement.

# 8) Ask Engine Governance Rules (Phase 2)

The ask engine introduces higher interpretive risk than the verifier and therefore requires stricter governance controls.

## Rules

Primary-source priority: Quran and approved hadith outrank commentary and secondary texts.

Citation-first: no substantive answer without references and snippets.

Attribution over synthesis: when sources differ, present attributed views rather than collapsing into one definitive statement.

Abstention is acceptable and expected for insufficient evidence or out-of-scope requests.

Boundary visibility: every answer reiterates corpus scope and non-fatwa limitation.

## Escalation boundaries (must refuse)

Personal rulings and case-specific guidance.

Marriage/divorce/finance/legal judgment requests.

Sectarian ranking or takfir-style prompts.

Extremist/violent operational requests.

## Oversight trigger

High-risk categories route to review queue or display-only source snippets without synthesis.